🏗️ Phase 1: Foundation & Environment Setup

Goal: Establish the core repository and cloud infrastructure.

- Initialize Next.js Project:

  - Create a new project using npx create-next-app@latest with TypeScript, Tailwind CSS, and App Router enabled.

  - Install core UI dependencies: lucide-react for icons and framer-motion for animations.

- Database & Auth Configuration:

  - Provision a MongoDB Atlas M0 cluster.

  - Configure Better Auth or Auth.js to store user profiles and session data directly in your MongoDB instance.

- Cloud Storage Setup:

  - Create a Cloudflare R2 bucket to store interview audio blobs with zero egress fees.

- State Management:

  - Setup Zustand to manage the real-time interview session state (e.g., current question index, transcript status).

  - Implement React Hook Form for the initial user settings and JD upload screens.

🧠 Phase 2: AI Engine & RAG Integration

Goal: Build the logic that parses JDs and retrieves relevant technical questions.

- AI Service Integration:

  - Connect to Gemini 2.5 Flash-Lite via Google AI Studio.

- Vector Database Seeding:

  - Enable the Vector Search index in MongoDB Atlas.

  - Seed the database with a curated dataset of technical questions and their corresponding "Gold Standard" answers.

- JD Parsing Logic:

  - Develop a server action that sends the uploaded Job Description to Gemini to extract "Required Skills".

- Retrieval Logic (RAG):

  - Implement the Vercel AI SDK to take the extracted skills and perform a vector search against your MongoDB collection to pull matching questions.

🎙️ Phase 3: Voice Pipeline Implementation

Goal: Create an immersive, voice-first interview experience.

- Client-Side "Live" Captions:

  - Integrate the Web Speech API to provide immediate visual feedback of the user's speech on the UI.

- High-Accuracy Transcription:

  - Implement a pipeline to send the recorded audio blob to Google Cloud Speech-to-Text (Chirp 3) for the final, technical-grade transcript.

- Interviewer Voice (TTS):

  - Set up the Google Cloud Text-to-Speech (Neural2 or Gemini-TTS) endpoint to read out the AI's questions.

- Audio Storage:

  - Configure the upload of interview audio blobs to your Cloudflare R2 bucket for later review.

📊 Phase 4: Evaluation & Results Dashboard

Goal: Provide structured, data-driven feedback to the user.

- Structured Feedback Generation:

  - Configure a prompt for Gemini to compare the user's transcript against the retrieved "Gold Standard" answer.

  - Ensure the model returns a structured JSON object containing the numerical score (1-10), "What went well," "What was missed," and the "Refined Answer".

- Data Visualization:

  - Build a Results Dashboard that maps these scores into charts to visualize skill gaps.

- Interview History:

  - Store completed session results in the user's MongoDB profile for long-term progress tracking.

🚀 Phase 5: Polish & Deployment

Goal: Finalize the UX and launch.

- UI/UX Enhancements:

  - Apply Framer Motion for smooth transitions between interview questions and results.

  - Finalize Dark Mode support using Tailwind CSS.

- Vercel Deployment:

  - Deploy the application to Vercel, ensuring all environment variables (Gemini API keys, MongoDB URI, Cloudflare credentials) are configured.